REQUEST FOR PROPOSALS FOR

CONSTRUCTION MANAGER-AT-RISK

#### [INSERT INSTITUTION NAME]

[INSERT PROJECT NAME]

#### RFP No.: [INSERT RFP #]

[INSERT SUBMITTAL DUE DATE]

Prepared By:

[INSERT NAME AND TITLE]

The University of Texas System

Office of Facilities Planning and Construction

[INSERT ADDDRESS]

[INSERT CITY, STATE, ZIP]

[INSERT PHONE NUMBER]

[INSERT E-MAIL ADDDRESS]

TABLE OF CONTENTS

Section 1 - General Information & Requirements

  - General Information

  - Public Information

  - Type of Contract

  - Clarifications and Interpretations

  - Submission of Proposals

  - Point-Of-Contact

  - Evaluation of Proposal

  - Owner’s Reservation of Rights

  - Acceptance of Evaluation Methodology

  - No Reimbursement for Costs

Section 2 - Not Used

Section 3 - Requirements for Proposal

  - Respondent’s Pre-Construction Phase Services and Project Execution Plan for this Project

  - Respondent’s Construction Phase Services and Project Execution Plan for this Project

  - Respondent’s Job Site Safety Program for this Project

  - Respondent’s Estimating and Cost Control Measures for this Project

  - Respondent’s Project Planning and Scheduling for this Project

  - Respondent’s Quality Control and Commissioning Program for this Project

  - Respondent’s General Understanding of the U.T. System CM-R Agreement

  - Respondent’s Warranty and Service Support Program for this Project

  - Respondent’s Pricing and Delivery Proposal

Section 4 - Format for Proposals

  - General Instructions

  - Page Size, Binding, Dividers and Tabs

  - Table of Contents

  - Pagination

Request for PROPOsALS For

CONSTRUCTION MANAGER-AT-RISK

#### [INSERT INSTITUTION NAME]

[INSERT PROJECT NAME]

#### RFP No.: [INSERT RFP #]

# SECTION 1 – GENERAL INFORMATION & REQUIREMENTS

  - GENERAL INFORMATION: The University of Texas System (“Owner”) and [INSERT INSTITUTION NAME] are soliciting proposals (“Proposals”) for selection of a Construction Manager at Risk firm for [INSERT PROJECT NUMBER AND NAME] (“Project”), in accordance with the terms, conditions, and requirements set forth in this Request for Proposals.

    - This Request for Proposals (“RFP”) is the second step in a two-step process for selecting a Construction Manager at Risk firm for the Project as provided by Texas Education Code §51.782(e).  The Owner is soliciting RFP’s from five (5) or fewer of the most qualified respondents to the previous RFQ.  The RFP provides the information necessary to prepare and submit Proposals including fee proposals and general conditions prices.  The Owner will rank the Proposals in the order that they provide the “best value” for the Owner based on the published selection criteria and on the ranking evaluations.

    - In the third step of the process, Interviews, the “most” qualified respondents will be requested to attend an interview with the Owner to confirm their Proposal and answer additional questions.  The Owner will then rank the remaining “most” qualified respondents in order to identify a “best value”.

  - Public Information:  All information, documentation, and other materials submitted in response to this solicitation are considered non-confidential and/or non-proprietary and are subject to public disclosure under the Texas Public Information Act (Texas Government Code, Chapter 552.001, et seq.) after the solicitation is completed.

    - The Owner strictly complies with all statutes, court decisions, and opinions of the Texas Attorney General with respect to disclosure of RFP information.

  - Type of Contract:  Any contract resulting from this solicitation will be in the form of the Owner’s Standard Construction Management at Risk Agreement, a copy of which is attached to the previously issued RFQ.

  - CLARIFICATIONS AND INTERPRETATIONS:  Any clarifications or interpretations of this RFP that materially affect or change its requirements will be issued by the Owner as an addendum.  All such addenda issued by the Owner before the Proposals are due are part of the RFP, and respondents shall acknowledge receipt of and incorporate each addendum in its Proposal.

    - Respondents shall consider only those clarifications and interpretations that the Owner issues by addenda five (5) days prior to the submittal deadline shall be considered by respondents.  Interpretations or clarifications in any other form, including oral statements, will not be binding on the Owner and should not be relied on in preparing Qualifications.

  - SUBMISSION OF PROPOSALS:

    - DEADLINE AND LOCATION: The Owner will receive Proposals until [INSERT MONTH, DAY, YEAR AND TIME] local time at The University of Texas System [INSERT INSTITUTION NAME], [INSERT CITY], Texas, in [INSERT NAME OF BUILDING AND ROOM NUMBER].  Proposals shall be addressed to the Point-of-Contact person identified in Section 1.6 of the previously issued RFQ.

    - Submit [INSERT NUMBER] identical copies of the Proposal.

    - Late received Proposals will be returned to the respondent unopened.

    - The Owner will not acknowledge or receive Proposals that are delivered by telephone, facsimile (fax), or electronic mail (e-mail).

    - Properly submitted Proposals will not be returned to respondents.

    - Proposal materials must be enclosed in a sealed envelope (box or container) addressed to the Point-of-Contact person; the package must clearly identify the submittal deadline, the RFP number, and the name and return address of the respondent.

    - Properly submitted Proposals will be opened publicly and the names of the respondents will be read aloud.

  - POINT-OF-CONTACT:  Refer to the previously issued RFQ.

  - EVALUATION OF PROPOSAL:  The evaluation of the Proposals shall be based on the Respondent’s actual Pre-Construction Phase Fee, Construction Phase Fee, General Conditions and other requirements as described in this RFP.  All properly submitted Proposals will be reviewed, evaluated, and ranked by the Owner.

  - OWNER’S RESERVATION OF RIGHTS:  The Owner may evaluate the Proposals based on the anticipated completion of all or any portion of the Project.  The Owner reserves the right to divide the Project into multiple parts, to reject any and all Proposals and re-solicit for new Qualifications, or to reject any and all Proposals and temporarily or permanently abandon the Project.  Owner makes no representations, written or oral, that it will enter into any form of agreement with any respondent to this RFP for any project and no such representation is intended or should be construed by the issuance of this RFP.

  - Acceptance of Evaluation Methodology:  By submitting its Proposal in response to this RFP, respondent accepts the evaluation process and acknowledges and accepts that determination of the “best value” firm will require subjective judgments by the Owner.

  - no reimbursement for costs:  Respondent acknowledges and accepts that any costs incurred from the respondent’s participation in this RFP shall be at the sole risk and responsibility of the respondent.

SECTION 2 – (NOT USED)

## SECTION 3 – REQUIREMENTS FOR PROPOSAL

Respondents shall carefully read the information contained in the following criteria and submit a complete response to all questions in Section 3 formatted as directed in Section 4.  Incomplete responses will be considered non-responsive.

  - CRITERIA ONE: Respondent’s Pre-construction Phase SERVICES and Project Execution Plan for this Project

    - Describe your Construction Management and Execution Plan for providing Pre-Construction Phase Services required for this Project.

    - Reconfirm in graphic form the proposed Project assignments, lines of authority and communication for each member and the estimated percent of time these individuals will be involved in this Project for Pre-Construction Services. Clearly identify any changes / revisions via highlighted text or graphics from the information previously submitted in response to RFQ Section 3.3.

    - Describe your philosophy for maximizing Project scope and minimizing Project risk during Preconstruction Services.

    - Describe what you perceive are the critical Pre-Construction issues for this Project?

    - Identify the personnel on your team responsible for reviewing all design and construction documents and for providing written feedback / analysis regarding cost, schedule and constructability to the Owner and the Project Architect / Engineer and its consultants. Describe the procedures, processes and objectives your personnel will employ regularly on this project to complete these deliverables in a timely manner.

    - Describe your plans to interface with the Architect / Engineer and its consultants to enhance the design and planning process for this Project.

    - The Owner expects your Constructability Program to maintain the project budget without sacrificing quality, eliminate scope gaps and resolve discrepancies as well as assist in the development of prudent design solutions. Describe how your Constructability Program will meet these expectations and be reported in the form of reoccurring deliverables to the Owner and the Project Architect / Engineer and their consultants during the Project.

[OPTIONAL QUESTIONS – DELETE UNUSED QUESTIONS]

    - Provide examples of records, reports, logs, monitoring systems, and information management systems you will use on this Project during Pre-Construction Services. [Editor’s note: Consider having the examples be an Appendix to the RFP submission and not count towards the total maximum page limitation indicated in Section 4, clarify accordingly]

    - If the Construction Manager at Risk can demonstrate and if Owner determines it advantageous to the Project, the Owner may consider allowing the Construction Manager at Risk to award sub-contracts prior to completion of Issue for Construction Documents. If allowed by the Owner what sub-contractors / trades would you propose for early award packages and at what stages of document completion?   How would you ensure the Project, nor the Owner are being exposed to unnecessary risk and budgets being sacrificed?

    - Describe your Bid/Proposal Package Strategy and methods for advertising and receiving proposals from qualified and experienced subcontractors, vendors, suppliers, etc. Identify how scope confirmation between respondent proposals will be accomplished for securing a firm cost of work and recommending award to the Owner and awarding contracts thereafter. Identify how you will include Owner in this process, with respect to Owner’s Project Administration Specification Section 01 31 00 (attached to the previously issued RFQ).

    - Provide any other details regarding special services, products, advantages, or other benefits offered to the Owner by the Respondent that are included as part of this Proposal. If any of the special services, products, advantages, or other benefits are in “addition to” clearly state which items are an additional service to the proposal.

3.2	CRITERIA two: Respondent’s Construction Phase SERVICES and Project Execution Plan for this Project

    - Describe your Construction Management and Execution Plan for providing Construction Phase Services required for this Project.

    - Reconfirm in graphic form the proposed Project assignments, lines of authority and communication for each member and the estimated percent of time these individuals will be involved in this Project for Construction Services. Clearly identify any changes / revisions via highlighted text or graphics from the information previously submitted in response to RFQ Section 3.3.

    - Describe what you perceive are the critical Construction issues for this Project?

    - Describe your ability and desire to self-perform work on this Project, and the method for determining yourself as the “best value” through a competitive proposal process that complies with the Agreement Between Owner and Construction Manager at Risk.

[OPTIONAL QUESTIONS – DELETE UNUSED QUESTIONS]

    - Provide examples of records, reports, logs, monitoring systems, and information management systems you will use on this Project during Construction Services. [Editor’s note: Consider having the examples be an Appendix to the RFP submission and not count toward the total maximum page limitation indicated in Section 4, clarify accordingly]

    - Describe your plans for infection control in an occupied, fully functional hospital facility.

    - Describe you approach for mitigating [MODIFY AS APPROPRIATE] noise / vibration, dust / fume / odor / moisture / temperature transmission into adjacent occupied [MODIFY AS APPROPRIATE] space / area / floor / facility / building / property.

    - Describe your approach to containing storm water run-off and meeting the regulatory requirements of the Texas Commission on Environmental Quality’s (TCEQ) Texas Pollutant Discharge Elimination System (TPDES) General Construction Permit No. TXR150000 and The University of Texas System’s Storm Water Pollution Prevention Program for projects that will disturb land. [Editor’s note: Include this question if the project involves disturbing earth]

    - Describe your approach to prevent tracking of soil materials beyond the limits of construction, especially onto roads, drives and sidewalks and how you will immediately clean up such tracking instances when they occur. [Editor’s note: Include this question if the project involves disturbing earth]

    - Describe your process for incorporating Building Information Models (BIM) into this Project and which sub-contractors / trades would be included in the BIM effort and the Level of Detail / Development model each will provide. Identify the benefits and advantages the BIM effort will provide this project.

    - Describe your approach to pre-planning and coordinating inspections and approvals with the Owner’s work force and consultants.

    - Describe your approach to coordinating inspections and approvals with the Texas Department of Licensing and Regulation regarding Texas Accessibility Standards.

    - Describe your approach to pre-planning and coordinating inspections and approvals with the Texas Department of Licensing and Regulation regarding elevator systems.

    - Describe your approach to pre-planning and coordinating inspections and approvals with the State Fire Marshall regarding fire / life safety systems.

    - Describe your approach to pre-planning and coordinating inspections and approvals with the Owner’s work force/consultants and other AHJ entities, including but not limited to; Texas Department of Licensing and Regulation, State Fire Marshall, etc.

    - Provide the name of the Project Management System you will utilize for construction, as required by the Owner’s Special Conditions (attached to the previously issued RFQ).

    - Provide any other details regarding special services, products, advantages, or other benefits offered to the Owner by the Respondent that are included as part of this Proposal. If any of the special services, products, advantages, or other benefits are in “addition to” clearly state which items are an additional service to the proposal.

  - CRITERIA THREE:  RESPONDENT’S job site safety program FOR THIS PROJECT

The Vision of the University of Texas System Office of Capital Projects is to eliminate workplace injuries on all UT System construction projects.  The Office of Capital Projects considers safety a core value within its organization with the highest importance in scoring evaluation.

NOTE: CRITERIA THREE shall be addressed solely by the Corporate Safety Director / Officer for the Respondent and attest to that fact by signature of the Corporate Safety Director / Officer.

    - State your company’s understanding of and commitment to the UTS Project Safety Requirements 01 35 23 that will be in place for this project.

    - State your understanding of and commitment to the Owner’s Project Safety Requirements 01 35 23 regarding submission of proper documentation (experience and education/training) that demonstrates that the PSC and PSA qualifications meet the Owner’s requirements prior to GMP execution.

    - State your understanding of and commitment to the Owner’s Project Safety Requirements 01 35 23 regarding PSC and PSA(s) having no other duties on the project other than the administration of this project’s safety program.

    - State your understanding of and commitment to the Owner’s Project Safety Requirements 01 35 23 regarding the PSC and PSA(s) placement on and/or removal from the project. Indicate how you will communicate these staffing changes and their pre-approved by the Owner.

    - State your understanding of and commitment to the Owner’s Project Safety Requirements 01 35 23 regarding PSC and PSA project safety staffing numbers related to anticipated project construction value and final project completion. Indicate how you intend to maintain safety personnel staffing requirements for scheduled daily work hours, extended work hours, holidays, vacations, sick leave, personal time off and scheduled training. Indicate how you will communicate these absences to the Owner and ensure that any substitute personnel are equally qualified and pre-approved by the Owner to work on this project prior to any absence occurring.

    - Identify the expected individual amount of time in % that the PSC and each PSA will be in the field actively walking the project and performing safety related duties per the Owner’s Project Safety Requirements 01 35 23 vs. time spent in the safety office performing safety specific administrative tasks for this project.

    - Provide the signature of the Respondent’s Corporate Safety Director / Officer attesting to CRIITERIA THREE responses.

  - CRITERIA FOUR:  RESPONDENT’S ESTIMATING AND COST CONTROL MEASURES FOR THIS PROJECT

    - Identify the proposed Pre-Construction and Construction Phase Services cost estimating resources (i.e., hardware, software etc.) to be used on this Project.

    - The Owner requires that the Construction Manager at Risk to provide continuous cost estimating throughout the project, with the ability to provide the Owner with the current anticipated project costs at any point during the design phases of the project, not just at the end of each phase.  Describe your cost estimating approach and reporting methods to achieve this criteria.

    - Describe how you will work collaboratively with the Project Architect / Engineer and their consultants to reconcile construction cost estimates and report the efforts of the reconcilation process to the Owner.

    - The Owner requires a final signed Guaranteed Maximum Price (GMP) Proposal from the Construction Manager at Risk [SELECT ONE] at 100% Design Development [OR] XX% Construction Documents.  Describe 1)  Your process for ensuring that the GMP Proposal Documents provide the information necessary to arrive at a complete and accurate GMP that is within the Owner’s budget includes all Owner requirements, 2) The contingencies you will propose, how those are justified, then managed through the completion of the Construction Phase Services, and 3) Your process for identifying and mitigating risks to the Owner within the GMP, 4) Your process for subsequently ensuring that the 100% Issue for Construction Documents align with the project scope and schedule in the previously accepted GMP Proposal Documents.

    - Other than implementation of the Owner’s Standard Schedule of Values Template provided in Project Administration Specification Section 01 31 00, describe your plans and processes for establishing, monitoring, tracking, and reporting the Guaranteed Maximum Price Proposal during the procurement and payment process.

    - Describe your plans and processes for vetting of potential Change Proposals for legitimacy, contractual compliance, accuracy, and timeliness prior to notifying the Owner of the potential change and subsequently presenting Change Proposals for Owner review.

[OPTIONAL QUESTIONS – DELETE UNUSED QUESTIONS]

    - The Owner has specific system design and construction standards and specification requirements for construction projects but is committed to exploring more cost-effective ways to meet these requirements.  In working with a Project Architect/Engineer during both preconstruction and construction submittal phase, describe how you propose to creatively work toward the most cost-effective achievement of the Owner’s goals for this project considering not only initial cost, but Total Cost of Ownership.  For any combination of three (3) projects listed in response to Section 3.4 or 3.5 of previously submitted RFQ, provide examples of how you have been able to achieve Total Cost of Ownership benefits for the Owner.

    - Describe your philosophy regarding Payment and Performance bonds required by the Owner on this project, and the bonds your firm requires of subcontractors.

  - CRITERIA FIVE: RESPONDENT’S Project PLANNING AND scheduling FOR THIS PROJECT

    - Identify the specific resources (i.e., hardware, software, etc.) to be used on this Project with respect to Owner’s Project Planning and Scheduling Specification Section 01 32 00 (attached to the previously issued RFQ).

    - Provide a Primavera CPM Milestone schedule for this Project as described in Owner Project Planning and Scheduling Specification Section 01 32 00 using the Project Planning Schedule in the previously issued RFQ and identify specific critical process, phases, milestones, approvals, and procurements anticipated.  Clearly identify the 10% Total Project Float required during the Construction Phase. State your commitment to this schedule. [Editor’s note: Consider having the examples be an Appendix to the RFP submission and not count toward the total maximum page limitation indicated in Section 4, clarify accordingly]

    - Identify the schedule assumptions that are included in your CPM schedule submitted for this Project.

    - Understanding the Owner’s Project Planning and Scheduling Specification Section 01 32 00 describe your philosophy regarding establishment and use of Total Project Float for this Project to achieve the Owner’s required Substantial Completion date.

    - Describe your plan for meeting or improving the Owner’s proposed schedule for design and/or construction.  If you propose to improve the schedule, describe any impact on quality of services, materials or workmanship that may occur.

[OPTIONAL QUESTIONS – DELETE UNUSED QUESTIONS]

    - This Project will physically connect to an existing adjacent building that will remain occupied during construction, describe your plan to phase construction to minimize impact to the occupants in the existing building.

    - Describe the anticipated steps necessary to maintain operation of the occupied building during construction.

  - CRITERIA SIX: RESPONDENT’S quality control, COMMISSIONING prOGRAM AND CLOSEOUT FOR THIS PROJECT

    - Describe how the Commissioning Coordinator on your staff will work in conjunction with the Owner’s commissioning agents, Owner’s inspectors, Owner’s test and balance firm, Authorities Having Jurisdiction, and the Project’s design team.

    - Describe how your quality control team will measure the quality of construction and commissioning performed by all subcontractors as required by Owner Specification Sections 01 45 00 Project Quality Control and 01 91 00 General Commissioning Requirements and how will you address non-conforming work on this Project. Identify how you will document and report the deficiencies and deficiency resolution to the Owner prior to requesting the Owner’s work forces or consultant’s participation in inspections and testing of systems or development of punch lists.

    - Describe your implementation of a quality control process for this Project during the Design Development stage through completion of Construction Documents stage.

[OPTIONAL QUESTIONS – DELETE UNUSED QUESTIONS]

    - Describe how and when you will implement the Owner’s Commissioning Specification 01 91 00 and Project Closeout Procedures Specification 01 77 00 on this Project.

    - Describe how you intend to create, track, complete and close out punch lists for this Project. Further describe after you have created your punch list for this Project how you then intend to incorporate the punch lists subsequently created by the Project’s design team and Owner’s consultants and how those items are then closed out as complete by those respective parties.

    - Describe your understanding of the Owner’s requirement for, Certification of No Asbestos Containing Materials or Work and identify how this will be managed on this Project.

    - Describe how and when you intend to facilitate mock-ups for Owner’s approval into the Project.

    - Outline the process you intend to utilize during construction for continuously maintaining accurate, professionally drafted electronic As Built / Record Documents for turn over to the design team and the Owner.

  - CRITERIA SEVEN:  REPONDENT’S GENERAL UNDERSTANDING OF THE U.T. SYSTEM CM-R AGREEMENT

    - Identify any terms of the Agreement that you will ask to change before signing The U.T. System Construction Manager at Risk Agreement.

    - Provide a detailed list of all Preconstruction Services and associated deliverables you will provide to the Owner and the Project Architect / Engineer and their consultants on this Project.

    - Provide a detailed list of all Construction Services and associated deliverables you will provide to the Owner and the Project Architect / Engineer and their consultants on this Project.

    - State your understanding of your obligations to pay trade contractors, suppliers, and vendors etc. on this Project.

    - Describe your understanding of the audit requirements.

    - Describe your understanding of the Agreement with respect to the Owner’s responsibility for payment of the GMP line items and costs within those line items.

[OPTIONAL QUESTIONS – DELETE UNUSED QUESTIONS]

    - In response to CRITERIA 9 of this RFP clearly identify any scope you have excluded from the Allowable General Conditions Line Items as provided for in the Agreement Between Owner and Construction Manager-At-Risk, Exhibit “C” and state the reason for each item’s exclusion.

3.8	CRITERIA EIGHT: RESPONDENT’S Warranty AND Service Support PROGRAM FOR THIS PROJECT

    - Describe your warranty service support philosophy and warranty service implementation plan for this Project.

    - State your understanding of the time allotted to promptly remedy defects once notified by the Owner.

    - Describe how you will measure the quality of service provided to the Owner for this Project.

[OPTIONAL QUESTIONS – DELETE UNUSED QUESTIONS]

    - Provide reference letters from three (3) Owners identified in Sections 3.4 or 3.5 of the previously issued RFQ that describe your response to, and performance on, warranty services AFTER substantial completion. Reference letters but be no older than 5 years.

3.9	CRITERIA NINE:  REPONDENT’S PRICING AND DELIVERY PROPOSAL

    - Complete the attached “Pricing and Delivery Proposal” form.

CRITERIA NINE:  RESPONDENT’S PRICING AND DELIVERY PROPOSAL

Proposal of:

(Respondent’s Company Name)

To:		Kevin Eltife, Chairman

The Board of Regents

The University of Texas System

Austin, Texas

Project Name:	[INSERT PROJECT NAME]

RFP No.: 	[INSERT PROJECT No.]

Having carefully examined all the requirements of the previously issued RFQ, this RFP, the proposed form of Agreement, and any attachments to them, the undersigned proposes to furnish Construction Manager-At-Risk services as required for this Project on the following terms:

    - ESTABLISHEMENT OF THE Construction Manager’s Budget Limitation:  The Owner has established a Construction Manager’s Budget Limitation (CMBL) amount of $[INSERT AMOUNT], which includes the Pre-Construction Phase Fee and the Construction Services Guaranteed Maximum Price Proposal.

    - RESPONDENT’S PRE-CONStruction Phase Fee:  The Respondent shall identify a Pre-Construction Phase Fee, pursuant to Article 5 of the Agreement.

| Respondent’s Pre-Construction Phase Fee | $ |
| --- | --- |

    - ESTABLISHEMENT OF THE Construction cost limitation:  Using the CMBL and the Respondent’s Pre-Construction Phase Fee identified above, the Respondent shall identify the Construction Cost Limitation (CCL), pursuant to Article 3 of the Agreement:

| Construction Manager’s Budget Limitation | $ [INSERT AMOUNT] |
| --- | --- |
|  | (less) |
| Owner’s Construction Contingency | $ [INSERT AMOUNT] |
|  | (less) |
| Owner’s Special Cash Allowance | $ [INSERT AMOUNT] |
|  | (less) |
| Respondent’s Pre-Construction Phase Fee (as identified above) | $ |
|  | (equals) |
| Respondent’s Construction Cost Limitation | $ |

    - RESPONDENT’S Construction Phase Fee:  Using the CCL identified above, the Respondent shall identify a Construction Phase Fee percentage, pursuant to Article 14 of the Agreement:

| Respondent’s Construction Phase Fee Percentage | % |
| --- | --- |
|  | (equals) |
| Respondent’s Estimated Construction Phase Fee Amount (percentage times the CCL above) | $ |

    - RESPONDENT’S NOT-TO-EXCEED General Conditions Costs: Using the Project Planning Schedule included in Section 2.5 of the previously issued RFQ, the Respondent shall identify a General Conditions not-to-exceed percentage and amount as defined by Article 13 and exhibit of the Agreement, the Uniform General Conditions, Owner’s Special Conditions with Attachments and Owner Specification Sections 007316, 013100, 013200, 013523, 014500, 015723, 017700, 019100, 101416.11

| Respondent’s General Conditions Percentage | _____________ % |
| --- | --- |
|  | (equals) |
| Respondent’s Estimated General Conditions (percentage times the CCL above) | $ |
| Total Construction Duration (Notice To Proceed for Construction to Final Completion as identified in Section 2.5 of the previously issued RFQ) | NUMBER months |

      - Using the not-to-exceed General Conditions costs identified above, the Respondent shall identify all project management, bonds, insurance, field office and office supply costs for the Project as listed below:

| Allowable General Condition Line Item Category | Estimated Total Cost |
| --- | --- |
| On-Site Project Management Staff | subtotal | $ ___________________ |
| Bonds and Insurance | subtotal | $ ___________________ |
| Temporary Project Utilities | subtotal | $ ___________________ |
| Field Offices & Office Supplies | subtotal | $ ___________________ |

| Estimated On-Site Project Management Staff and Rates |
| --- |
| Position | Quantity | Months | Monthly Salary Rate |
| Project Executive | ______ | ______ | $ ___________________ |
| Project Manager | ______ | ______ | $ ___________________ |
| Superintendent(s) | ______ | ______ | $ ___________________ |
| Assistant Superintendent(s) (S) | ______ | ______ | $ ___________________ |
| Project Engineer/Expeditor(s) | ______ | ______ | $ ___________________ |
| Field/Office Engineer(s) | ______ | ______ | $ ___________________ |
| Field Office Support Staff | ______ | ______ | $ ___________________ |
| CPM Scheduler | ______ | ______ | $ ___________________ |
| Safety Coordinator/Assistant(s) | ______ | ______ | $ ___________________ |

    - addenda:  Receipt is hereby acknowledged of the following addenda to this RFP (initial if applicable).

No. 1 _____	No. 2 _____	No. 3 _____	No. 4 _____	No. 5 _____	No. 6 _____

    - AWARD OF CONTRACT AND COMMENCEMENT OF SERVICES:  The undersigned agrees to execute the Contract after notification that the Respondent has been identified by the Owner as the Respondent with the “best value” Proposal, and to commence services on or before the commencement date stated by the Owner in a Notice to Proceed.  The Owner reserves the right to accept or reject and all Proposals and to waive proposal irregularities.  Proposals shall be valid and not withdrawn for a period of ninety (90) days from the date of opening thereof.

    - Respectfully Submitted and Certified By:

_________________________________	________________________________

(Respondent’s Printed Name)				(Title)

_________________________________	________________________________

(Authorized Signature)				(Date)

SECTION 4 – FORMAT of PROPOSALS

  - General Instructions

    - Proposals shall be prepared simply and economically, providing a straightforward, concise description of the respondent's ability to meet the requirements of this RFP.  Emphasis shall be on the quality, completeness, clarity of content, responsiveness to the requirements, and an understanding of Owner's needs.

    - Proposals shall be a MAXIMUM of fifty (50) printed pages.  The cover, table of contents, divider sheets, HUB Subcontracting Plan (Section 1.13), Pricing and Delivery Proposal, and Execution of Offer do not count as printed pages.

    - Respondents shall carefully read the information contained in this RFP and submit a complete response to all requirements and questions as directed.  Incomplete Proposals  will be considered non-responsive and subject to rejection.

    - Proposals and any other information submitted by respondents in response to this RFP shall become the property of the Owner.

    - Proposals that are qualified with conditional clauses, alterations, items not called for in the RFP documents, or irregularities of any kind are subject to rejection by the Owner, at its option.

    - The Owner makes no representations of any kind that an award will be made as a result of this RFP.  The Owner reserves the right to accept or reject any or all Proposals , waive any formalities or minor technical inconsistencies, or delete any item/requirements from this RFP when deemed to be in Owner's best interest.

    - Proposals shall consist of answers to questions identified in Section 3 of the RFP.  It is not necessary to repeat the question in the Proposals; however, it is essential to reference the question number with the corresponding answer.

    - Failure to comply with all requirements contained in this Request for Proposals may result in the rejection of the Proposals.

  - PAGE SIZE, BINDING, DIVIDERS, AND TABS:

    - Proposals shall be printed on letter-size (8-1/2” x 11”) paper, portrait orientation and assembled with spiral-type bindings or staples. DO NOT USE METAL-RING HARD COVER BINDERS.

    - Additional attachments shall NOT be included with the Proposals.  Only the responses provided by the Respondent to the questions identified in Section 3 of this RFP will be used by the Owner for evaluation.

    - Separate and identify each criteria response to Section 3 of this RFP by use of a divider sheet with an integral tab for ready reference.

  - TABLE OF CONTENTS:

    - Submittals shall include a “Table of Contents” and give page numbers for each part the Qualifications.

  - PAGINATION:

    - Number all pages of the submittal sequentially using Arabic numerals (1, 2, 3, etc.); the Respondent is not required to number the pages of the HUB Subcontracting Plan.