The University of Texas System

Rules and Regulations of the Board of Regents
Rule: 80402


1.
Title

Major Construction and Repair and Rehabilitation Projects

2.
Rule and Regulation
Sec. 1
Contract Authorization - Architects.  Subject to Regents’ Rules and Regulations, Rule 80301 and Rule 10501, and Sections 2, 3, 4, and 5 below, and except as otherwise specified in these Rules and Regulations, the Executive Vice Chancellor for Business Affairs, with the advice of the Associate Vice Chancellor for Facilities Planning and Construction and the institutional president, is authorized to appoint architects and execute contracts for professional services.  

Sec. 2
Contract Authorization - Construction.  The Executive Vice Chancellor for Business Affairs is authorized to execute construction and related contracts for all new construction projects and for all major repair and rehabilitation projects that have previously been approved or authorized by the Board of Regents in the Capital Improvement Program (CIP).

Sec. 3
Authorization to Expend Funds Appropriated in the CIP.   

3.1
The Chancellor will approve the Design Development Plans for all major repair and rehabilitation projects that are not architecturally or historically significant and authorize expenditure of appropriated funds. The executive officers and institutional presidents shall be responsible for identifying special interest projects to the Facilities Planning and Construction Committee.  

3.2
The Board of Regents will approve the Design Development Plans for all Major Projects other than repair and rehabilitation projects that are not architecturally or historically significant and authorize expenditure of appropriated funds. The executive officers and institutional presidents shall be responsible for identifying special interest projects to the Facilities Planning and Construction Committee.  

Sec. 4
Approval for Excess Costs.  Project costs that exceed 10% of the Total Project Cost approved by the Board of Regents or $500,000, whichever is greater, must be approved by the Board.  

Sec. 5
Standardized Contracts.  Construction contracts executed and delivered on behalf of the Board of Regents for Major Projects shall comply with guidelines issued by the U. T. System Administration’s Office of General Counsel and shall be written on a standard form approved by the Office of General Counsel. Payment and performance bonds, when required by law for contracts, shall be on a standard form approved by the Office of General Counsel. Contracts with architects and engineers shall comply with guidelines issued by the Office of General Counsel and shall be written on a standard form approved by the Office of General Counsel.  

Sec. 6
Contract Management.  The Associate Vice Chancellor for Facilities Planning and Construction is authorized to implement and manage all professional service, construction, and construction-related contracts executed by the Executive Vice Chancellor for Business Affairs pursuant to Sections 1 and 2 of this Rule and Rule 80403, Section 1. The Associate Vice Chancellor for Facilities Planning and Construction’s authority includes, but is not limited to, extending the term of existing contracts to the extent such extensions are contemplated in the contract; approving additional work requests; approving a construction contractor's, design-build contractor's, or construction manager's estimates, guaranteed maximum price, or stipulated sum proposals; approving change orders; and providing general supervision of all Major and Minor Projects.  

Sec. 7
Authority to Increase Project Cost.  The Chancellor, with the advice of the appropriate Executive Vice Chancellor, the Office of Finance, and the institutional president, is authorized to increase the approved Total Project Cost not more than 10% or $500,000, whichever is greater. To provide funding for the increase, the Chancellor may reallocate funding between or among approved projects at a single institution if funding for such projects has previously been authorized or approved funding from some other source is available to the institution.

Sec. 8
Facility Program.  A facility program shall be prepared for all Major Projects in accordance with the Facilities Programming Guidelines maintained by the Office of Facilities Planning and Construction. The facility program must be approved by the president of the institution.

Sec. 9
Adherence with Campus Master Plan.  Requests for Qualifica​tions (RFQs) issued to solicit responses from interested architects will include a requirement that the architect evidence agreement to adhere to the approved Campus Master Plan and a set of criteria applicable to the facility program and the needs of the institution.

Sec. 10
Preparation of Design Development Plans.  After approval of the facility program, the Associate Vice Chancellor for Facilities Planning and Construction is authorized to give the project architect, engineer, or design-build contractor the facility program and the Campus Master Plan and to direct the preparation of schematic plans, exterior design, site plans, cost estimates, and other necessary and appropriate documents ("Schematic Plans") and Design Development Plans, elevations, and sections, outline specifications, cost estimates, and other related work to establish the scope, design, dimensions, and materials of the project in greater detail ("Design Development Plans"). Design Development Plans are referred to as Preliminary Plans in applicable rules of the Texas Higher Education Coordinating Board. The project architect, engineer, or design-build contractor shall work with the Ad Hoc Project Building Committee, if any, and the Office of Facilities Planning and Construction, with regard to architectural design and construction projects.

Sec. 11
Construction Documents.  After approval of the Design Development Plans, the Associate Vice Chancellor for Facilities Planning and Construction is authorized to direct the preparation of the working drawings and specifications ("Construction Documents").  

3.
Definitions
Facility Program – A project planning document that organizes and summarizes client needs and programmatic information needed to design a capital project. It is generated through a process of collecting, analyzing, synthesizing, and documenting significant requirements for a Project prior to proceeding into the Design Phase.
Major Project – Any project that meets one or more of the following criteria:  1) new building construction with a total project cost of $4 million or more, 2) road, paving, and repair and rehabilitation projects with a total project cost of $4 million or more, 3) any project determined by the Board to be architecturally or historically significant, 4) any project that is debt financed [Revenue Financing System (RFS), Tuition Revenue Bond (TRB), Permanent University Fund (PUF)] regardless of dollar value except those projects appropriated through the Library, Equipment, Repair and Rehabilitation (LERR) budget, and 5) any campus planning efforts that are intended to result in a capital project meeting one or more of these criteria. 

4.
Relevant Federal and State Statutes

None

5.
Relevant System Policies, Procedures, and Forms

Regents’ Rules and Regulations, Rule 10501 – Delegation to Act on Behalf of the Board

Regents’ Rules and Regulations, Rule 80301 – Capital Improvement Program
Regents’ Rules and Regulations, Rule 80403 – Minor Construction and Repair and Rehabilitation Projects
6.
Who Should Know

Administrators

7.
System Administration Office(s) Responsible for Rule


Office of Business Affairs

8.
Dates Approved or Amended


Editorial amendment to Number 3 made December 3, 2012


August 12, 2010


August 20, 2009


Editorial amendment to Number 5 made December 5, 2008


November 13, 2008


May 15, 2008 (effective July 1, 2008)


Editorial amendment to Number 3 made March 18, 2008


May 10, 2007


November 10, 2005


December 10, 2004
9.
Contact Information

Questions or comments regarding this Rule should be directed to:

· bor@utsystem.edu
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