## Slide 5
Introduction to SpawGlass

## Slide 6
SpawGlass was founded in 1953 by Louis Spaw and Frank Glass and built on three fundamental values: honor, honesty and hard work.
Our success and growth over the years can be credited to those founding values, which still guide us today.
About SpawGlass

## Slide 7
9
locations throughout Texas
$900m+
Average total annual revenue
720
Team members
71
Years building in Texas
100%
Employee-owned
BY THE NUMBERS
Lloyd Faver
President, North Texas Division 817-288-0890 Lloyd.Faver@SpawGlass.com
Notes: Add Lloyd Faver’s headshot, title and contact information
Add Eric Kennedy’s headshot and contact information

## Slide 8
Athletic
Aviation
Campus Housing
Civil
Corporate
Government
Higher Education
Hospitality
Life Sciences
Light Industrial
Parking Garages
Performing Arts
Religious
Restoration
Retail
Senior Living
Transportation
Healthcare
Markets We Serve
Notes: Markets We Serve
Higher Education
Transportation
Healthcare
Aviation
(List others)

## Slide 9
Building Services
Jake Pack
Building Services Manager 817-288-0890 Jake.Pack@SpawGlass.com
Small projects ranging from
$500 to $2,000,000
  Great way to get to know us and how we do business!

## Slide 10
Serving The University Of Texas
153 projects | $1.3B+ contract amount | 11 campuses
Since
1979!
Notes: SpawGlass and The University of Texas System
153 projects
Over $1.3 billion in construction
6 different campuses

## Slide 11
    Find Your Scope
Chris Schwertner
Preconstruction Services Manager 210-875-9562 Chris.Schwertner@SpawGlass.com
Zeb Young
Project Executive 817-682-5818 Zeb.Young@SpawGlass.com
    Right size for you or team
    Understand how to do business under State of Texas procurement

## Slide 12
Industry Outlook
Our industry is growing. We continue to need good trade partners. Finding a new trade partner that is willing to learn how to execute on higher education projects benefits:
You, the Project, SpawGlass and The University of Texas

## Slide 13
Become a
Trade
Partner

## Slide 14
Contract Administration

## Slide 15
Contracting
Process
Master Subcontract
What is it?
When do we use master subcontracts?
Project-Specific Subcontract
What is it?
When do we use project-specific subcontracts?

## Slide 16
Project-Specific Subcontract
Flowdown Provisions
Order of precedence
Time is of the essence
Liquidated damages
Common Points of Further Discussion
Indemnity
Payment terms
Dispute resolution
Project Schedule is Exhibit G

## Slide 17
SpawGlass Uniques
Lean Scheduling
Pull plan and daily huddles required
Material expediting log required
Safety Requirements
OSHA 30 certified competent person
Fall protection
Site-specific safety plan and JSAs
Quality Management
Compliance with Zero-Defect Process
Site-specific quality control plan

## Slide 18
Bonding
All subcontracts over $250,000 require a bond Must be completed on our forms
Non-reimbursable per owner’s contract
Insurance
Bid the insurance requirements Coverage requirements are non-negotiable
ROCIP enrollment is required
  Bonding &
  Insurance

## Slide 19
Read the Entire Subcontract
Bid the Insurance, Bond and Project Requirements
If not, be very clear on exclusions
Major Take Aways
Major Takeaways
If you have questions,
PLEASE ASK!
Contract terms do affect our recommendations for best value trade partner
Read the Owner Contract

## Slide 20
Project Administration

## Slide 21
Exhibit A – Scope of Work
Exhibit B – Application for Payment
Exhibit C – Insurance Requirements (ROCIP)
Exhibit D – Bonds (Contracts over $250,000)
Exhibit E – List of Drawings and Specifications
  Contract Between UT System and SpawGlass
  Uniform General Conditions
  UT System Division 01 Specifications
Exhibit F – Contract Modifications
Exhibit G – Schedule
    Know the Contract Documents
Notes: What Does it Take to Be Successful

## Slide 22
  Executed contract in place
    Enroll in ROCIP
    Submit site-specific safety plan
    Confirm background checks and drug testing
  Submit Schedule of Values
  Submit scope items
    Samples
    Product Data
    Shop Drawings
    Mockup Requirements
  Know the schedule – participate in pull planning
  Attend pre-construction meeting
    Before you
    Start Onsite
Notes: Getting Started

## Slide 23
Review scope
  Clarify all questions
  Identify handoffs with other trades
  Understand administrative requirements
Enroll in ROCIP
Submit Bonds (if required)
  Contract Administrators, Project Managers and Project Safety Coordinators are all here to help!
    Checking all the Boxes
Notes: Executed Contract

## Slide 24
Submit Schedule of Values (SOV) breakdown per 01 31 00
Include on Exhibit B sample pay application
Complete HUB payments on The University of Texas System portal
    Getting Paid
Notes: Schedule of Values

## Slide 25
Get submittals in as soon as possible 01 31 00
Clarify any proposed substitutions up front 01 31 00 & UGC’s 8.3
    Don’t Delay
Notes: Submittals

## Slide 26
UGC’s Article 9
Participation in pull plans per SpawGlass contract
    Time is of the Essence
Notes: Schedule

## Slide 27
Take the preconstruction meeting seriously!
    Starting off on the Right Foot
Notes: Pre-Construction Meeting

## Slide 28
  Working on Site
Job Site Orientation and Badging
Weekly Safety Meetings
Weekly Foreman’s Meetings
Daily Huddles
Monthly Project Manager Meetings
Quality Assurance/Quality Control (QA/QC) Meetings
Weekly Subcontractor Safety Representative (SSR) Meetings
Weekly Commissioning Meetings

## Slide 29
Understand the UGCs and Div 01 Specifications.
We can only be successful if our trade partners are successful.
If you have questions, ASK! We are here to help!
  Key Takeaways
  “A goal without a plan is just a wish.”
  - Antoine de Saint-Exupéry

## Slide 32
Safety

## Slide 33
Johnny Escobedo
Project Safety Manager 512-845-5834 Juan.Escobedo@SpawGlass.com
15 years with SpawGlass
Certified Safety and Health Official from The University of Texas at Arlington
Local to Dallas-Fort Worth area (Plano)
Safety

## Slide 34
Sub Zero - mitigation plan
OSHA 30-hour employee
Site-Specific safety plan
Site-Specific SDS
Safety Is Our First Priority.

## Slide 35
Leading edge and steel cable Self-Retracting Lifelines (SRLs)
Tie-off in scissor lifts
100% fall protection over six feet
NO safety monitors
Gloves on your person always!
  Commitment over Compliance

## Slide 36
Safety Initiatives
Also available digitally

## Slide 37
Safety Resources

## Slide 38
Rolling Owner Controlled Insurance Program
An Overview
UT Model Contractor Development Program
March 20, 2024
The University of Texas System
Susan Baggett
Vice President/CIP Project Manager
Marsh, ROCIP Administrator
Andres Campo
Assistant Director, Risk Finance
U. T. System Office of Risk Management

## Slide 39
U.T. System Overview
9 Academic Institutions
5 Health Institutions
The University of Texas System
Notes: As you know, the U. T. System is composed of nine academic institutions and six health institutions. Throughout today’s discussion you’ll notice the high degree of geographic and programmatic diversity inherent in the System.
U.T. Austin is the flagship university with an enrollment of approximately 48,000 students. Most of our growth is occurring in the Dallas Metroplex, in San Antonio, and in the booming South Texas border region.

## Slide 40: ROCIP History
1994 - OCIP on MDACC Bertner Project
1997 - ROCIP I covered 19 projects
1999 - ROCIP II covered 23 projects
2000 - ROCIP III covered 28 projects
2003 - ROCIP IV covered 59 projects with $2.1B TCV
2008 – ROCIP V covered 129 projects with $4.2B TCV
2013 – ROCIP VI covered 90 projects with $3.4B TCV
2017 – ROCIP VII currently covers 47 projects with TCV at $2.7B;
  Phase VII Program Expiration Date: 8-1-2025
2022 – ROCIP VIII Program bound 12-15-2022 currently covering 22 projects CV $1.9B; Estimated TCV $4-5B.
  Phase VIII Program Expiration Date: 12-15-2028

## Slide 41: ROCIP Collaboration Teams
UT System
ORM
UT System OCP/
Project Control
Institution
Includes Facilities
& EH&S
Contractor
Subcontractors
Program
Administrator
Construction
Collaboration
Performs Work / Responsible for Safety
Performs Work / Responsible for Safety
Enrolls Contractors / Performs Site Safety Assessments
Manages Work / Performs Site Safety Assessments
Safety Specialists
Manages Program

## Slide 42
Excess Liability
$200m per occurrence
$200m annual aggregate
ROCIP VIII Insurance Structure
Workers’
Compensation
Statutory Limits
Employer’s
Liability
$1m limit
General
Liability
$2m per occurrence
$5m annual aggregate
$5m completed ops aggregate

## Slide 43: ROCIP – How Does it Work?
  Contractors remove insurance costs from bids
  UT purchases certain insurance for each contractor
    GC provides detailed explanation of OCIP coverages at least 10 days before signing the contract
    Each contractor and subcontractor is enrolled
  UT, administrator, and insurance company provide safety oversight and (incident) claims management assistance
  UT achieves cost savings through bulk purchasing of insurance, high deductibles and cash flow benefits

## Slide 44: ROCIP VIII Minimum Insurance Requirements
Workers Compensation with waiver of subrogation (for work not covered by the OCIP program)
    Employer’s Liability Insurance: $1,000,000 limits for each accident, disease each employee, and disease policy limit
General Liability with additional insured and waiver of subrogation (offsite only)
    $1,000,000 per occurrence, $2,000,000 annual aggregate
Auto Liability with additional insured and waiver of subrogation
  Combined Single Limit $1,000,000 per occurrence
  Must be with carrier who is A- VII or better by AM Best

## Slide 45: ROCIP VIII Administration
ROCIP administered by Marsh
ALL Contractors of EVERY tier are expected to enroll
    Exemptions granted on case-by-case basis, subject to exposure limits and approval by UT System Office of Risk Management
All Insurance Requirements must be met and maintained in order to qualify for enrollment
All Claims are administered by Marsh and are to be reported to the Marsh claims contact as well as Zurich (insurance carrier)
    Contractors must have a Return to Work Plan as outlined in the specs

## Slide 46: ROCIP VIII Administration
Contractors cannot enter the jobsite or commence work until the following enrollment procedures have occurred:
    Enrollment has been completed via the Marsh Mwrap Portal.
    All Required Insurance Documents have been uploaded to the Marsh Mwrap Portal by the contractor for review and approval by Marsh
    Certificates of Insurance have been provided and determined to meet minimum requirements
    A ROCIP Certificate has been issued to Contractor by Marsh
    Marsh will supply the PSC (Project Safety Coordinator) with an enrollment log and pending enrollment log indicating awarded contracts that have completed the enrollment process or that are pending approval

## Slide 47: ROCIP Process Flow Chart
Online Enrollment Process
General and/or Awarding Contractor
completes a Notice of Subcontract
Award to Marsh. ROCIP Manual to be
Provided to Subcontractor
by Awarding Contractor
Marsh sends enrollment
request and Contractor Portal
login info to subcontractor
Marsh receives enrollment
forms and insurance
documents from subcontractor
Marsh follows up
with subcontractor
for any missing enrollment
info and insurance
documents submitted online
Marsh will enroll subcontractor
by notifying carrier and
assigning policy number
If any revisions are
necessary Marsh will follow up
with subcontractor
until revisions are received
Marsh will verify WC
class code & EMR for each
contractor/subcontractor’s
during the enrollment process
and return to subcontractor
for approval before enrollment
Marsh will issue
Certificate of Insurance
to evidence
contractor/subcontractor
enrollment
Marsh will receive
subcontractor’s WC
policy, check it,
request any necessary
revisions, e-mail out policy
to subcontractor
Payroll Process
Close-Out Process
All Contractors to report their
payroll to Marsh by the 10th of
each month by submitting a
online Payroll Report
via Contractor Portal
Marsh sends Payroll Delinquency
Report to the General Contractor
by the 15th of the month
General Contractor uses
Marsh status report
on a monthly basis to
ensure all contractors on
their jobsite are compliant
Marsh receives online close-out
Form from each subcontractor
and Marsh reconciles contract
value and payroll with
subcontractor as needed.
Each contractor/subcontractor
will be closed out as they
complete their on-site work
Marsh notifies Subcontractor
when close-out is complete
UT’s expectation is that no
contractor have a payroll report
more than 30 days delinquent
Marsh provides
close-out Information
to insurance carrier
Subcontractors to
provide notification to General
Contractor of change order
when change order is received
Marsh will send copy of
Certificate of Insurance
to enrolled subcontractor
47

## Slide 48: ROCIP - What Are The Benefits?
Increased Historically Underutilized Business (HUB/MBE) participation
Uniform and enhanced insurance coverages and limits
Standardized & improved claim and safety management programs across all projects
Eliminates cross claims among Contractors (mutual waiver of subrogation)
Significant cost savings to the Owner

## Slide 49
Estimating & Proposal Response

## Slide 50
15 Estimators across nine offices
164 projects in progress statewide
Contract values from $1,000,000 to $160,000,000
  Preconstruction & Estimating

## Slide 51
Pursue The Right Projects.
Owner and Project Requirements
Location and
Timing
Relationships with
Designer and Contractor
Corporate Strategy
Competition
Size, Scope and Type
Financial
Capacity

## Slide 52
Owner solicits proposals from multiple general contractors
Each general contractor solicits proposals from multiple subcontractors for each trade
Design is complete
Subcontracts are usually awarded based on cost
  Competitive Sealed Proposal (Hard Bid)
Owner
A/E
Contractor
Subcontractors

## Slide 53
Owner awards Construction Manager early in design, based on qualifications
Construction Manager provides budget updates as design develops
Construction Manager provides constructability feedback
Subcontracts awarded based on best value
  Construction Manager At Risk (CMAR)
Owner
A/E
Contractor
Subcontractors

## Slide 54
Sell Your Competitive Advantage!
Services performed
Relevant experience
Availability of scarce resources
Beneficial relationships
  Outmaneuver your Competition
Even the Playing Field!
Ask questions at pre-bid
Identify cost drivers
Identify “buried costs” and “gotchas”
Gain the general contractor/construction manager’s confidence

## Slide 55
Bid the Owner and Project Requirements
Site administration requirements
Construction standards
General Conditions
Quality control and inspections
Substitutions
Payment terms
Bid Tabs
Bid evaluation method
Compare scope
Compare bid dollars
Evaluate estimate and project risk
Bid Results
How did your bid look?
How many bidders?
Establish rapport with general contractor/ construction manager
Get feedback

## Slide 56
Relationships
  Contractor
  Owner
  Design Team
Opportunities that align with growth goals
Mentorship
  Grow Your Business & Market Share

## Slide 57
  Subcontractor Qualifications
Strong Estimating Team
Knowledge of the trade
Experience in the field
Field collaboration
Historical cost data
Training
Process refinement
Technical expertise
Organization
Workforce
Financial fitness
Ability to meet insurance requirements
Schedule
Safety Record
Quality management
Plan to execute scope of work

## Slide 58
Project Administration
Insurances
Certified payroll
Prevailing wages
General Conditions
Supplementary Conditions (GC)
Bonding requirements
Contractor Controlled Insurance Program (CCIP)
Owner-Controlled Insurance Program (OCIP)
Insurances
Drawings
Specifications
Addenda
Appendix (Geotech/physicist reports)
Scope
Build a Complete Estimate

## Slide 59
Logistics
Work hours
Deliveries/Access
Materials staging
  Laydown/Storage
Overhead and profit
Contractor site logistics plan
Software costs
Coordination time
Designer availability/costs
Building Information Modeling (BIM)
Existing conditions
Challenges not identified in documents
  Scope
  Access
  Encumbrances
Site Investigation
Build a Complete Estimate

## Slide 60
Safety Requirements
Personal Protective Equipment (PPE)
Supervision requirements
Training
Orientation
Background checks
Testing
Tax Status
  Exempt New
  Exempt Remodel
  Taxable New
  Taxable Remodel
When in doubt, ask contractor
Taxes
Project schedule
When does project subcontract?
When can materials be released?
Contractor strategy
Identify escalation on bid
Escalation
Build a Complete Estimate

## Slide 61
Warranties
A-typical product warranties
Commencement date
Utility company and impact fees
Rentals
Parking
Trade permits
Fees and Permits
  Common Bid Day Errors
  Formula and math errors
  Quantities
  Late bids
  Missed scope
Build a Complete Estimate

## Slide 62
Spreadsheets ready to go with formulas checked
Don’t forget alternates!
Pre-populate bid forms
Review scope with contractor early
  Prevent Errors - Be Prepared!
Know the documents
Plan the work
Visit the site
Get a quality control check
Submit early for contractor scoping

## Slide 63
  As-Bid
Document contractor conversations
Added or deleted scope
Price adjustments
Clarifications and inclusions
Vendor post-bid adjustments
Estimate vulnerabilities
Errors and busts

## Slide 64
  Lessons Learned
What went well?
What could have gone better?
What went poorly?
What can be improved?

## Slide 65
  Project Award
Double/Triple check
Review As-Bid
Review contracts and terms
  Payments
  Retainage
  Safety requirements

## Slide 68
Student Success Center & Student Union
Notes: Project Execution

## Slide 69
  Project Overview
360K
Gross square feet
4
Level cast-in-place structure with basement
10/2026
Substantial completion
Project Architect: Perkins and Will

## Slide 70
UTD Student Success Center & Student Union

## Slide 73
Project Execution
Notes: Project Execution

## Slide 74
  First Day On Site
Workers will report to safety office for jobsite orientation
Workers will be confirmed to have successfully passed background and drug tests
Workers must complete Worker Wage Rate Forms
Workers must submit current training
Workers will have their picture taken and receive a badge
Workers will be introduced to Good Catch Near Miss (GCNM) program and encouraged to participate

## Slide 75
  Safety Meetings
Safety on Site
Mandatory weekly safety meetings
Engagement and interaction encouraged
Prizes for GCNM participation
Topics pertinent to week’s work

## Slide 76
  Subcontractor Safety Representative (SSR) Meetings
Safety Leaders
Weekly SSR Meetings are mandatory for all SSRs working on site
Purpose of the meetings is to discuss safety related issues
Identify potential upcoming hazards and how to best mitigate
Review sanitation and housekeeping on site
Discuss topics for weekly safety meetings
Identify any trends in incidents or inspections being observed

## Slide 77
  Foreman’s Meeting
Staying on the Same Page
  Mandatory weekly foreman’s meetings
  Weekly Work Plans (WWPs) submitted every Tuesday
  WWPs will be consolidated and reviewed at foreman’s meeting on Thursday
  Schedule status will be reviewed against WWP and Six-Week Look Ahead
  Discuss / identify constraints
  Discuss coordination items for upcoming week
  Review planned percent complete for the week
  Discuss RFIs, ASIs, changes, etc.

## Slide 78
  Daily Huddles
Building Efficiency
  Daily Huddles are 15 to 20-minute meetings on site
  Day’s progress is reviewed against WWP
  Potential constraints are identified
  Deliveries and any changes to WWP are discussed

## Slide 79
  Project Manager Meetings
Managing Change and Getting Paid
  Mandatory project managers meeting
  Meetings held monthly (at a minimum)
  Project Managers are required to attend even if crews are not currently working on site
  Items of Discussion:
  Overall project schedule
  Material procurement
  Changes in the work
RFIs, ASIs, PCIs, etc.
Submittals
Pay Applications

## Slide 80
Getting it Right
  Meetings will start with preinstallation
  Trade contractor may have multiple meetings for various scopes of work
  Focus on coordinating mockups and first installations
  Involvement from the University’s Construction Inspectors
  Project Manager and foreman for each trade contractor required
  Quality Control
High-quality projects do not happen by accident. They are the result of focused planning and effort.

## Slide 81
  Commissioning
Proving it’s Right
  Reference 01 91 00 for full commissioning requirements
  Commissioning (CX) meetings will include owner’s TAB firm, owner’s Construction Inspectors and all involved Trade Contractors
  CX meetings will occur monthly
    Switch to weekly later in the construction process
  First meeting is within 120 days of Notice to Proceed
  Tracks equipment from submittal to delivery, installation, startup and functional testing

## Slide 82
  “If you don’t know where you are going, you’ll end up someplace else.” - Yogi Berra
  Successful project execution is dependent upon all parties understanding their project role.
  Trade contractors need to have adequate, qualified supervision to attend required meetings.
  Key Takeaways

## Slide 83
Lean
Process
Notes: Lean Process

## Slide 84
What Is
Lean?
Reduction of Waste
Increased Productivity
Increased Value
Respect for People and Teamwork
Smooth Workflow
Continuous Improvement
Notes: Lean IS the reduction of waste – ALL kinds of waste
Lean IS increased productivity
Lean IS smooth workflo
Lean IS increased value
Lean IS respect for people and teamwork
Lean IS continuous improvement

## Slide 85
  Lean Results
More Reliable Scheduling
Better Quality
Improved Safety
Reduced Cost / Increased profit!
Less ‘Firefighting’ / Less stress
Increased morale and worker value

## Slide 86
Weekly Work Planner
Six-Week Look Ahead
Pull Planning
Milestone Schedule
Continuous
Weekly
Weekly
As-Needed
Pre-Set
Learning/
Daily Stand-Up Meetings
Last Planner System

## Slide 87
  Pull Planning
Work backwards on a linked group of activities
Forces detailed planning into small batches
Key decision makers must be present
Commit to the work!
Typical Phases:
Underground utilities
Overhead rough-in
Foundation
Systems
Structure
Building Envelope
MEPF
Mechanical
Sitework

## Slide 88
  Weekly Work Plan
Detailed list of every task that supports the Six-Week Look Ahead
Identifies handoff points
Identifies manpower requirements
  The WWP is the most critical lean component!
Weekday | Task
Monday | Superintendent issues Six-Week Look Ahead
Tuesday | Submit WWP to superintendent
Wednesday | Superintendent assembles WWP and verifies compliance with Six-Week Look Ahead
Thursday | WWP meeting to review and adjust WWP
Friday | Superintendent issues revised, final WWP for the next week

## Slide 89
  Daily Huddles
Consistency
Timing
Weekly Work Plan Check

## Slide 90
  Constraints
Any task, activity or outstanding item that prevents scheduled work from starting or continuing
Identify early
Assign a champion
Know the impact date
Keep it visual

## Slide 91
Discipline of Learning and Continuous Improvement
  Continuous Learning
Predict
Take Action
Study Results

## Slide 94
Construction Technologies & Methodologies
Notes: Construction Technologies and Methodologies Utilized in the Field

## Slide 95
Construction Technologies & Methodologies Utilized

## Slide 96
Document Control and Punchlist
Minimizes quality issues
Minimizes delay/work suspensions
Minimizes change claims

## Slide 98
Project Management and Financials
Contracts
Cost management (subcontractor change orders, owner change orders, billings)
Submittals
RFIs
Historical data and document storage

## Slide 99
Zero-Defect Process (Quality Control)
Inspections
Observations
Commissioning
Work to complete
Daily Log
Photos
Commissioning
Non-Conformance
SWPPP repairs

## Slide 100
Safety Management
Job Safety Analysis
Safety Walks
Mock OSHA Inspections
Positive Recognition
Corrective Action
Good Catch Near Miss
Analytics
Equipment Checklist

## Slide 101
Building Information Modeling/ Virtual Design & Construction (VDC)
Time-Lapse Cameras
Drones
3D Laser Scanning
  Other
  Construction Technologies

## Slide 102: Audit Process Overview
Rachel Smith
Debbie Townsend

## Slide 103
Education: BA in Accounting
Certifications: CPA, CIA, CFE, CCA (Certified Construction Auditor)
Experience: 25+ years
R. L. Townsend & Associates:
35 years assisting owners in controlling construction costs
972 523.3115 datownsend@rltownsend.com
Education: BS in Mechanical Engineering
Certifications: PE, CCA (Certified Construction Auditor)
Experience: 10+ years
214-727-8670 rltownsend.smith@rltownsend.com
Rachel Smith, Senior Construction Auditor
Debbie Townsend, President

## Slide 104
What we do
Audit process
Subcontractor Costs
Audit process overview
Topics to be Discussed

## Slide 105: Our job: Ensure the owner is billed in accordance with the contract terms The “Rules”: The contract determines what we review.
Audit process overview
What we do

## Slide 106
Audit process overview
The Audit Process

## Slide 107
Audit process overview
What We Review

## Slide 108: Subcontractor Costs

## Slide 109
Audit process overview
What We Review
Base subcontracts
  Competitively bid
  Relatively low audit risk
Change Orders
  Audit risk varies

## Slide 110: Contract Terms to Know

## Slide 111: The contract determines what we review
Audit process overview
Contract Terms to Know
Recommendations: - Know your contract - Understand the prime contract & how it relates to your subcontract cost and change orders - Price the change orders based on the contract
Examples: - Flow down clause - Allowances - Labor rates
- Material costs - Equipment pricing - Backup documentation - OH&P structure

## Slide 112
Audit process overview
Contract Terms to Know – Change Order Pricing
UGCs
Estimated “actual” cost
Allowed costs: Actual labor, materials, etc.
Specifies OH&P %
Specifies non-reimbursable items
Gray areas

## Slide 113
Audit process overview
Contract Terms to Know – Change Order Pricing
Typical Gray areas:
Large scope changes
BIM
Safety*
Consumables
Foreman vs. working foreman
Automobiles
Per Diem

## Slide 114
Audit process overview
Contract Terms to Know – Flow Down Clause
Flow Down Clause:
Trucks
Per diem
Etc.

## Slide 115: What does Audit Look at?

## Slide 116: Anything that impacts: - Contract scope - Contract time - Contract cost for the prime contractor or subcontractors
Audit process overview
What is a Change Order?

## Slide 117
Audit process overview
CO Format & Support – Cost Analysis Form
Example of standard CAF
Challenge:
Not all subcontractor costs break down into these categories

## Slide 118: Based on the UT UGCs : - Labor rates (base rate/ labor burden) - Labor hours - Material cost - Equipment pricing - OH&P
Audit process overview
What Does Audit Look At?
The contract determines what we review

## Slide 119: Subcontractor Allowances

## Slide 120: - Not very common - Must be reconciled – even within a LS subcontract - Summary of all costs
Audit process overview
Subcontractor Allowances

## Slide 121: GMP Subcontractors

## Slide 122: - Submit a GMP with GCs & Fee - Follow the same rules as the CM - Backup documentation in Pay Apps - Reconciliation of job costs
Audit process overview
GMP Subcontractors

## Slide 123: UPCOMING CONSTRUCTION PROJECTS WITH THE UNIVERSITY OF TEXAS AT DALLAS

## Slide 124: Construction Projects
Minor Construction, Repair and Rehabilitation Projects
New building construction and road, paving, repair and rehabilitation projects with a total project cost of less than $ 10 million
Advertised through the following:
  Electronic State Business Daily
  Posted on UTD Bonfire
HUB Goals
  Construction – 11.2%
  Building Construction – 21.1%
  Special Trades – 32.9%

## Slide 125: Construction Opportunities
UTD MINOR CONSTRUCTION OPPORTUNITIES |  | 
PROJECT DESCRIPTION | ESTIMATED DATE RELEASE | ESTIMATED PROJECT BUDGET
Solar Panel Installation | Spring 2024 | N/A
Laboratory Renovation Project, Phase II | Qtr. 3, 2024 | N/A
Laboratory Renovations (Battery Research) – Research & Operations Center | Qtr. 4, 2024 | N/A
IDIQ Contractors
Lee Construction & Maintenance Co. (LMC) - SDB Contracting Services
Nouveau Construction & Technology Srvcs. - Turner Construction
SpawGlass

## Slide 126: Construction Projects (continued)
Capital Construction Projects
New building construction and road, paving, repair and rehabilitation projects with a total project cost of $ 10 million or more
Managed through University of Texas Systems, Office of Capital Projects
  Current Opportunities (utsystem.edu)
Contact: Stephanie Park, Associate Director (spark@utsystem.edu)

## Slide 127: Construction Opportunities
UTD Capital Construction Opportunities (greater than $ 10 million) | 
PROJECT DESCRIPTION | ESTIMATED DATE RELEASE
Lot M South (temporary parking expansion) | Summer, 2024
Renovation of Founder’s 3rd Floor West | 2nd Qtr., 2025
Build out of Science Building, 3rd Floor Labs | 4th Qtr., 2025
Dallas Area Rapid Transit, Silver Line Intermodal HUB | 4th Qtr., 2025

## Slide 128: Questions
Contact our office at hub@utdallas.edu
Reginald Cleveland
Director, Supplier Diversity Programs
Phone #: 972-883-4850